GTACPR.com

Stage 2 — Information Architecture

Sitemap · User Flows · Content Inventory

May 2026 — v2.0 (Updated from full file review)

| Field | Detail |
| --- | --- |
| Stage | 2 of 7 — Information Architecture |
| Prerequisite | Project Brief v1.0 — APPROVED |
| Based on | Full review of all 5 redesign HTML files + live site audit |
| Status | DRAFT — Awaiting Client Sign-Off |

# Section 1 — Sitemap

| Page | URL | File | Nav Label | Purpose |
| --- | --- | --- | --- | --- |
| Homepage | / | gtacpr-redesign.html | Home | Serve all three audience types and direct each to their path |
| Register / Join a Class | /join-a-class | gtacpr-register.html | Join a Class | Individual booking — 4-step wizard: course, date, details, payment |
| Group Training | /group-workplace-training | gtacpr-group-training.html | Workplace | Group booking — quote request form, pricing, how it works |
| ESL Classes | /esl-classes | gtacpr-esl.html | ESL | ESL audience — bilingual instructor confirmation, courses, booking CTA |
| About | /about | gtacpr-about.html | About | Credibility — instructors, credentials, origin story, CTA |
| Contact | /contact | gtacpr-contact.html | Contact | Final contact — address, hours, map, form |

Note: A dedicated Contact page (gtacpr-contact.html) does not yet exist as a redesign file. The contact form currently lives on the homepage. A standalone contact page needs to be built.

## Navigation Structure — All Pages

| Element | Content | Desktop | Mobile Drawer | Mobile Sticky Bar |
| --- | --- | --- | --- | --- |
| Logo | gtacpr-logo.png | Yes | Yes | No |
| Home | Links to / | Yes | Yes | No |
| Join a Class | Links to /join-a-class | Yes | Yes | No |
| Workplace | Links to /group-workplace-training | Yes | Yes | No |
| ESL | Links to /esl-classes | Yes | Yes | No |
| About | Links to /about | Yes | Yes | No |
| Contact | Links to /contact | Yes | Yes | No |
| Phone number | 647-588-8872 (tel: link) | Yes | No | No |
| Book a Class button | Links to /join-a-class | Yes | No | No |
| Call Now | tel:6475888872 | No | Yes (drawer footer) | Yes |
| Book a Class | Links to /join-a-class | No | Yes (drawer footer) | Yes |

# Section 2 — User Flows

## Flow 1 — Individual Learner

| Step | Entry / Location | What They Do | What the Site Provides |
| --- | --- | --- | --- |
| 1 — Entry | Google search: "CPR class Toronto" | Clicks result | Strong meta title naming course, location, price |
| 2 — Landing | Homepage or Register page | Scans for course options and prices | Course cards with price visible above the fold on homepage; register page shows all 4 courses with prices |
| 3 — Course selection | Register page — Step 1 | Clicks a course card to select it | Interactive course cards with visual selection state; "Choose a Date" button unlocks |
| 4 — Date selection | Register page — Step 2 | Picks an available date from the grid | Date grid shows day, time, spots remaining in green/amber; full dates greyed out |
| 5 — Details | Register page — Step 3 | Fills in personal information | Clear form with labels, error messages, language preference dropdown, terms checkboxes |
| 6 — Review & pay | Register page — Step 4 | Reviews booking summary, pays | Order summary shows course, date, price + HST; payment methods; secure checkout note |
| 7 — Confirmation | Success screen | Sees confirmation | Success screen with booking details; confirmation email sent to registrant |

## Flow 2 — HR Manager / Business Owner

| Step | Entry / Location | What They Do | What the Site Provides |
| --- | --- | --- | --- |
| 1 — Entry | Google search: "on-site CPR training GTA" or referral | Clicks result targeting workplace training | Meta title naming on-site, WSIB compliance, group pricing |
| 2 — Landing | Group Training page or Homepage | Scans for: does this provider come to us, WSIB compliant, how much | Homepage workplace strip with "We come to you"; Group Training link in nav |
| 3 — Evaluation | Group Training page | Reads pricing, compliance, logistics | Why On-Site section, course list, industries served, how it works steps, WSIB badge prominent |
| 4 — Trust check | Group Training page | Looks for proof it works for businesses | Workplace testimonials (to be added), trust strip with 2,500+ certified, 10+ years, no cancellation fees |
| 5 — Quote request | Group Training page — form | Fills in quote form | Dedicated form: company, group size, course, timing, location — not a generic contact form |
| 6 — Confirmation | Form success state | Sees confirmation message | "Request received — we will respond within one business day with a custom quote" |

## Flow 3 — ESL Community Member

| Step | Entry / Location | What They Do | What the Site Provides |
| --- | --- | --- | --- |
| 1 — Entry | Word of mouth, community referral, or Google search | Arrives looking for confirmation training is in their language | ESL meta description names Mandarin, Cantonese, and Greek explicitly |
| 2 — Landing | Homepage or ESL page | Looks for their language named clearly | Homepage ESL strip with three language badges and flags; ESL in nav |
| 3 — Reassurance | ESL page | Reads how the class works — are instructors truly bilingual? | "Our instructors are fluent in your language" — clearly stated; checklist confirms: bilingual instructors, multilingual materials, no English requirement |
| 4 — Language card | ESL page | Finds their specific language card | Three cards: Mandarin, Cantonese, Greek — each with native script, photo, community-specific description |
| 5 — Course selection | ESL page → Register page | Chooses a course and clicks Register Now | Three course cards on ESL page; Register Now CTA; language preference dropdown on registration form |
| 6 — Booking | Register page | Completes 4-step registration | Language preference selected in Step 3; rest of flow identical to Flow 1 |

# Section 3 — Content Inventory

Content status for every page. Items marked CLIENT TO PROVIDE must come from the client — they cannot be invented or left as placeholder at launch. Items marked VERIFY must be confirmed as accurate before the page goes live.

## Page 1 — Homepage

| Element | Current Content | Status |
| --- | --- | --- |
| Page title | GTACPR ¦ WSIB Approved CPR & First Aid Certification — Greater Toronto Area | Good |
| Meta description | Get WSIB certified in CPR and First Aid with GTAs top-rated training provider... | Good |
| H1 | CPR & First Aid Training Across the GTA | Good |
| Topbar | "Now Booking June & July Classes — Spots fill fast" | CLIENT TO PROVIDE — update with real current months |
| Trust bar: "7 Days a Week" | Currently shows as a feature | CLIENT TO VERIFY — is this accurate? |
| Course prices | $65, $75, $115, $65 | CLIENT TO VERIFY — are these current rates? |
| Review: 4.9 stars, 60+ reviews | Shown in multiple places | CLIENT TO VERIFY — confirm current Google rating and count |
| Reviewer names and quotes | James M., Sara P., Raj K. — placeholder quotes | CLIENT TO PROVIDE — 3 real Google reviews |
| Footer address | "Markham, ON (GTA-wide)" | CLIENT TO PROVIDE — full address or confirm this is intentional |
| Footer hours | Not present | CLIENT TO PROVIDE |
| Footer social links | Not present | CLIENT TO PROVIDE |
| Duplicate WSIB badge in footer | Two "WSIB Approved" badges | FIX — change second to "Red Cross Partner" |

## Page 2 — Register / Join a Class

| Element | Current Content | Status |
| --- | --- | --- |
| H1 | "Register for a Class" | Good |
| 4-step wizard UI | Course → Date → Details → Review & Pay | Excellent UX — keep as is |
| Course names and prices | CPR-A $65, CPR-C $75, SFA $115, Recert $65 | CLIENT TO VERIFY — confirm these are current |
| Class dates | Hardcoded June/July 2026 placeholder dates | CLIENT TO PROVIDE — real upcoming dates required before launch |
| Spots remaining | Hardcoded numbers per date | CLIENT TO PROVIDE — must reflect real availability |
| Location on date cards | "Markham, ON" | CLIENT TO VERIFY — confirm training location address |
| Payment processor | Shows Credit Card / Apple Pay / Google Pay badges but no real integration | CRITICAL — payment processor must be integrated before launch |
| Form submission | Shows success screen only — no data sent anywhere | CRITICAL — must connect to backend or form service |
| Confirmation email | Not sent — only success screen shown | HIGH — automated email to registrant needed |
| Nav duplicate link | "About Us" and "About" both present | FIX — remove duplicate |
| Mobile CTA second button | "← Home" | FIX — change to "View Courses" or remove |

## Page 3 — Group Training

| Element | Current Content | Status |
| --- | --- | --- |
| H1 | "On-Site CPR & First Aid Training for Your Team" | Good |
| Topbar | "Group Training Available 24/7" | CLIENT TO VERIFY — likely inaccurate; change to "Evenings & Weekends Available" if not 24/7 |
| Hero badge "24/7 Scheduling" | Shown as a credential | CLIENT TO VERIFY — same issue as topbar |
| Hero badge duplicate WSIB | Two "WSIB Approved" badges | FIX — one should be "Red Cross Partner" |
| Pricing | Not on this page | RECOMMEND ADDING — HR managers need pricing to self-qualify; live site had this |
| Workplace testimonials | Not present | CLIENT TO PROVIDE — 2 quotes with name, job title, company type |
| Quote form | Fully built: company, group size, course, timing, location, message | Good |
| Form submission | Shows success state only — no data sent anywhere | CRITICAL — must connect to backend |
| No cancellation fee note | "with 24hr notice for group training" in footer | CLIENT TO VERIFY — confirm exact policy |

## Page 4 — ESL Classes

| Element | Current Content | Status |
| --- | --- | --- |
| H1 | "CPR & First Aid Training in Your Language" | Good |
| Bilingual instructor claim | "Our instructors are fluent in your language" | CLIENT TO VERIFY — must be accurate; do not publish if using translators instead |
| Multilingual materials claim | "Materials are available in multiple languages" | CLIENT TO VERIFY — which languages, which materials? |
| Mandarin card description | Mentions Markham, Scarborough, Richmond Hill weekend classes | CLIENT TO VERIFY — is this accurate for current schedule? |
| Cantonese card description | Mentions small class sizes | Good |
| Greek card description | Mentions community organizations — suggests group/private classes | CLIENT TO VERIFY — is Greek available as individual class or group only? |
| ESL pricing | Not stated on this page | ADD — state "same rates as English classes" to remove uncertainty |
| CTA band | "Register Now" and "Call Us First" | Good — both CTAs present |
| Course cards | CPR-C, Standard First Aid, CPR-A with descriptions | Good |

## Page 5 — About

| Element | Current Content | Status |
| --- | --- | --- |
| H1 | "Helping the GTA Save Lives Since 2013" | Good |
| Stats bar | 10+ Years, 2,500+, 4.9 Stars, 7 Days, 3 Languages | CLIENT TO VERIFY — confirm all numbers are accurate |
| Vision section | Generic copy about accessible training | CLIENT TO PROVIDE — real founding story details to make this specific |
| Story section | Founded 2013, started in Markham, 2,500+ certified | CLIENT TO VERIFY — are these details accurate? |
| Instructor section | NOT PRESENT | CLIENT TO PROVIDE — name, photo, bio for each instructor; required before launch |
| Values grid | 6 value cards — Accessible, Certified, Community, Time, Hands-On, Inclusive | Good |
| Credentials section | WSIB, OHSA, Red Cross, 4.9 stars | Good — confirm numbers are current |
| CTA band | "Register Now" and "Group Training" | Good |

## Page 6 — Contact (Not Yet Built)

A standalone Contact page does not yet exist in the redesign. The contact form currently lives on the homepage. A dedicated page is needed.

| Element | Required Content | Source |
| --- | --- | --- |
| H1 | "Get in Touch" | Writer |
| Page title | "Contact GTACPR ¦ CPR Training GTA — 647-588-8872" | Writer |
| Phone | 647-588-8872 (tel: link) | Confirmed |
| Email | admin@gtacpr.com | Confirmed |
| Address | Full street address | CLIENT TO PROVIDE |
| Hours | Day-by-day or range | CLIENT TO PROVIDE |
| Google Map embed | Embedded map of business address | CLIENT TO PROVIDE address; Developer embeds |
| Contact form | Name, email, phone, subject (dropdown), message | Build |
| Form confirmation | "We respond within 1 business day" | Writer |
| Form submission backend | Must send to admin@gtacpr.com | Developer |

# Section 4 — Content Responsibilities Summary

Everything the client must provide or verify before the corresponding page can launch.

| Item | Page(s) | Urgency |
| --- | --- | --- |
| Real upcoming class dates and spot counts | Register | CRITICAL |
| Payment processor account (Stripe or equivalent) | Register | CRITICAL |
| Backend or form service for form submissions | Register, Group Training, Contact | CRITICAL |
| Confirmation: is the "24/7" claim accurate? | Group Training | CRITICAL — do not launch with inaccurate claim |
| Instructor name(s), photo(s), and brief bio(s) | About | HIGH |
| Confirmation: are instructors truly bilingual or is a translator used? | ESL | HIGH — copy must be accurate |
| 3 real Google reviews (name, course, verbatim quote) | Homepage | HIGH |
| 2 workplace testimonials (quote, name, job title, company type) | Group Training | HIGH |
| Current Google rating and review count | Homepage, About | HIGH |
| Confirmation of all course prices | Homepage, Register, ESL | HIGH |
| Founding year and real origin story details | About | MEDIUM |
| Physical address | Contact, Footer | MEDIUM |
| Business hours | Contact, Footer | MEDIUM |
| Social media profile URLs | Footer | MEDIUM |
| Which languages course materials are available in | ESL | MEDIUM |
| Google Maps embed code or address for map | Contact | MEDIUM |
| Exact cancellation policy wording | Register (terms), Group Training, FAQ | MEDIUM |

# Sign-Off

Once approved, the project moves to Stage 3 — Design System. Client content items should be collected in parallel. No wireframes or code changes begin until this document is signed off.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Client |  |  |  |
| Designer / Developer |  |  |  |

GTACPR Website Redesign — Stage 2: Information Architecture — v2.0 — May 2026